# Art. 1 : Legal Basis

The general conditions are based on the following documents:

- SOM.OPS-A.002 Airside Works Manual

- SOP.OPS-A.025 Obstacle Management and Approval

- SOP.OPS-A.041 Airside Works

- SOI.OPS-A.051 Airside Works Permit

# Art. 2 : Conditions for obtaining a works authorisation

The request must be submitted by the company carrying out the works or the entity responsible for the works.

- The request must be submitted within the required deadlines to allow proper processing.

- It must be fully completed and detailed. Plans and technical documentation may be required if necessary.

- All requests must be based on a properly justified need. In the absence of sufficient justification, the request may be rejected.

- Any false statement or omission may result in the refusal or permanent cancellation of the airport driving permit.

Art. 3 : Processing time

The request, depending on the type of works, must be submitted within the following timeframes:

| RWY works |  |
| --- | --- |
| Minor works (works that can be interrupted at any time for operational reasons) | 1 week |
| Major works (works requiring the closure of the affected area and that cannot be interrupted). | 1 month |
| TWY works |  |
| Minor works (works that can be interrupted at any time for operational reasons) | 1 week |
| Major works (works requiring the closure of the affected area and that cannot be interrupted). | 3 weeks |
| Apron and others airside areas works |  |
| Major works (works requiring the closure of the affected area and that cannot be interrupted). | 3 weeks |
| Other works than major works | 1 week |

Note: All works requiring a MOC and DAC approval must be submitted at least 2 months in advance.

Art. 4 : Responsibilities

The applicant and the works supervisor remain fully responsible for the proper execution of the works, in accordance with the initial defined requirements. They are also responsible for complying with all operational conditions and restrictions specified in the authorisation throughout the duration of the works, in line with the assessment that has been carried out.

# Art. 5 : Validity of the works authorisation

The works authorisation may be granted for a defined period or until the planned completion date of the works, depending on the nature of the works and the assessment carried out. It is strictly limited to the specified works and does not apply to any other activities. During the entire validity period, the requestor and the works supervisor are required to comply with and maintain all conditions and restrictions specified in the authorisation.

In case of renewal or extension, the request must be submitted to lux-Airport under the same conditions as the initial application, using the duly completed application form. If no changes are identified during the review of the renewal or extension request, the initial authorisation will be extended under the same conditions for a defined period. However, if changes are identified, a new authorisation will be issued with updated conditions and validity dates.

During the validity period, if the works no longer comply with the defined requirements, lux-Airport reserves the right to suspend or permanently withdraw the works authorisation.

# Art. 6 : Modification of works conditions

The authorisation is valid only for the conditions and information provided in the initial application form. In the event of any modification or change to the nature of the works, their conditions, or the equipment used, a new request must be submitted to lux-Airport under the same procedure as the initial application, using the duly completed form. A new authorisation will then be issued with updated working conditions.

# Art. 7 : Signature of the works authorisation

The authorisation must be read and signed by both the requestor and the works supervisor and then returned by email to as.works@lux-airport.lu. Any unsigned or unreturned document will not be valid and, consequently, the works will not be permitted to start or continue.

# Art. 9 : Works briefing

Depending on the nature of the works, a briefing may be attached to the authorisation in order to further detail the applicable conditions, procedures, and restrictions. This briefing must be read and communicated to all personnel involved in the works, including both supervisors and workers. Any failure to comply with the conditions, procedures, or restrictions set out in the briefing may result in the suspension or cancellation of the works authorisation.

# Art. 10 : Airside access

Any airside access request, if required, must be submitted in parallel with the works request. The works authorisation does not grant access rights to personnel and/or vehicles on the airside. Specific access authorisation must be requested and approved separately, and works may only start or continue once these access authorisations have been granted.

# Art. 11 : Contact / Supervisor on-site

For all works, a site contact person must be designated and communicated to lux-Airport prior to the start of the works. This contact, typically the works supervisor, must remain permanently reachable, both during and outside working hours, in order to respond immediately to any questions or urgent situations and ensure coordination with lux-Airport. Any change of contact must be immediately notified to lux-Airport by email at as.works@lux-airport.lu.